# RestWell – Master Sprint Overview (v1)

Version: 1.0 | Timeline: ~5 Months (22 Weeks) | Total Sprints: 11

Prepared for: Ndabezinhle (uNdabezinhle)

# Executive Summary

This document provides a high-level overview of the entire v1 development journey for RestWell. 
It outlines all 11 sprints, their focus areas, dependencies, key milestones, and the modular architecture approach 
(where Geolocation and Mortuary are treated as independent services/modules).

# Overall Timeline

| Phase | Sprints | Duration | Focus |
| --- | --- | --- | --- |
| Foundation | Sprint 0 | 2 weeks | Architecture, Multi-tenancy, Auth, DevOps |
| Core Platform | Sprint 1–4 | 8 weeks | Case Management, Policies, Financials, Inventory & Scheduling |
| Key Differentiators | Sprint 5–7 | 6 weeks | Custom Branding, Website Builder, Branded App, Mortuary, Geolocation |
| Launch Preparation | Sprint 8–10 | 6 weeks | Polish, Testing, Onboarding, Production Launch |

# Detailed Sprint Summary

## Sprint 0: Foundation & Architecture

Duration: 2 weeks

Focus: Multi-tenant setup, Auth, Docker, CI/CD

Dependencies: None

Key Milestone: Core backend + Flutter structure ready

## Sprint 1: Core Case Management

Duration: 2 weeks

Focus: Cases, Families, Documents, Status workflow

Dependencies: Sprint 0

Key Milestone: Functional case management

## Sprint 2: Funeral Policy Management

Duration: 2 weeks

Focus: Policy templates, Enrollment, Multiple Underwriters

Dependencies: Sprint 1

Key Milestone: Working policy engine

## Sprint 3: Financials & Billing

Duration: 2 weeks

Focus: Invoices, Paystack, Debtors, Basic reporting

Dependencies: Sprint 2

Key Milestone: Payment & invoicing live

## Sprint 4: Inventory & Scheduling

Duration: 2 weeks

Focus: Inventory tracking, Calendar, Resource allocation

Dependencies: Sprint 1

Key Milestone: Inventory + Scheduling working

## Sprint 5: Custom Branding + Website Builder

Duration: 2 weeks

Focus: Branding engine, Client website builder

Dependencies: Sprint 0

Key Milestone: Major differentiator delivered

## Sprint 6: Mortuary + Advanced Geolocation

Duration: 2 weeks

Focus: Mortuary module (separate), Advanced location tracking

Dependencies: Sprint 4

Key Milestone: Mortuary & Geo as independent services

## Sprint 7: Branded Client Mobile App (Android)

Duration: 2 weeks

Focus: Automated branded Android app generation

Dependencies: Sprint 5

Key Milestone: Branded app capability live

## Sprint 8: Polish, Testing & Bug Fixes

Duration: 2 weeks

Focus: Full testing, Bug fixing, Performance

Dependencies: Sprint 7

Key Milestone: Stable platform

## Sprint 9: Onboarding & Documentation

Duration: 2 weeks

Focus: User onboarding, Help docs, Training materials

Dependencies: Sprint 8

Key Milestone: Ready for real users

## Sprint 10: Final Launch Preparation

Duration: 2 weeks

Focus: Security review, Production deployment, Monitoring

Dependencies: Sprint 9

Key Milestone: v1 Live in production

# Modular Architecture Approach (Important)

RestWell is designed with a **modular architecture** from the beginning:
    
• **Geolocation Module**: Treated as its own independent service. It can be enabled/disabled per tenant and has its own data models, APIs, and mobile components.
• **Mortuary Module**: Also developed as a separate module/service. It has dedicated models, workflows, and can be activated as a paid add-on.
• This approach allows easier maintenance, future scaling, and independent monetization of these services.

# Key Milestones

• End of Sprint 0: Multi-tenant foundation + Auth complete

• End of Sprint 4: Core funeral parlor operations fully functional

• End of Sprint 5: Custom Branding + Website Builder delivered (major differentiator)

• End of Sprint 7: Branded Client App capability live

• End of Sprint 10: v1 Production Launch ready

# Dependencies Overview

Most sprints depend on previous core functionality. 
Key dependencies:
• Sprint 1 depends on Sprint 0 (foundation)
• Sprint 2–4 depend on Sprint 1 (case management)
• Sprint 5–7 can partially run in parallel after Sprint 4 (differentiators)
• Sprint 8–10 are sequential and depend on all previous work

Document Version: 1.0 | Last Updated: June 2026