# RestWell – Sprint 0 Planning Document

Sprint Name: Foundation & Architecture

Duration: 2 Weeks

Goal: Establish scalable multi-tenant architecture and development environment

# Git Branch Strategy

Branch Name: feature/sprint-0-foundation

Base Branch: main

Merge Strategy: Pull Request with code review (even if solo initially)

# Modules & Features to Implement

• Multi-tenant architecture setup

• User authentication & RBAC

• Basic project structure (Django + Flutter)

• Docker development environment

• CI/CD pipeline

# How to Execute (Step-by-Step)

1. Set up Django project and multi-tenant middleware

2. Create core models (Tenant, Branch, User)

3. Implement authentication system

4. Build basic Flutter app structure

5. Connect Flutter to Django backend

6. Set up Docker and CI/CD

7. Write initial tests and documentation

# Backend Deliverables (Django REST)

• Create Django project with multi-tenant middleware

• Implement Tenant, Branch, and User models

• Set up JWT authentication + role-based permissions

• Create basic API endpoints for auth and tenant management

• Configure PostgreSQL with row-level security patterns

• Set up Docker Compose for local development

# Frontend Deliverables (Flutter)

• Initialize Flutter project with clean architecture

• Set up state management (Riverpod or Bloc)

• Create login and onboarding screens

• Implement API service layer with Dio

• Basic theming and navigation structure

# User Stories

• As a Super Admin, I want to create new tenants so that different funeral companies can use the platform independently.

• As a user, I want to log in securely so that I can access my organization’s data.

# Use Cases

• Tenant creation and isolation

• User registration and login with role assignment

• Secure API access between frontend and backend

# Test Cases (Backend + Frontend)

• Test multi-tenant data isolation (backend)

• Test JWT token generation and validation

• Test role-based access control

• Test Flutter login flow with mocked API

# Expected Deliverables & Reports

• Working multi-tenant backend with auth

• Basic Flutter app with login

• Docker development setup

• CI/CD pipeline configured

• Sprint completion report + retrospective notes

Sprint Owner: Ndabezinhle (uNdabezinhle)

Review Date: End of Sprint