# RestWell – Sprint 1 Planning Document

Sprint Name: Core Case Management

Duration: 2 Weeks

Goal: Build core funeral case and family management functionality

# Git Branch Strategy

Branch Name: feature/sprint-1-case-management

Base Branch: main

Merge Strategy: Pull Request with code review (even if solo initially)

# Modules & Features to Implement

• Deceased and Family management

• Case creation and tracking

• Basic document upload

• Status workflow

# How to Execute (Step-by-Step)

1. Design and implement backend models for Case and Family

2. Build REST APIs for case operations

3. Develop Flutter screens for case management

4. Integrate document upload feature

5. Add basic status workflow

6. Write comprehensive tests

7. Update documentation

# Backend Deliverables (Django REST)

• Create Deceased, Family, and Case models

• Implement CRUD APIs for cases and families

• Add document upload functionality (with S3/local storage)

• Create case status workflow (New → In Progress → Completed)

• Basic search and filtering for cases

# Frontend Deliverables (Flutter)

• Case list screen with search and filters

• Case creation wizard (multi-step form)

• Family member management UI

• Document upload component

• Case detail view with status timeline

# User Stories

• As a funeral director, I want to create a new case with deceased and family details so that I can manage the funeral process.

• As staff, I want to upload required documents (BI1663, CoC) against a case.

# Use Cases

• Create and manage funeral cases

• Add family members and next of kin

• Upload and associate documents to cases

# Test Cases (Backend + Frontend)

• Test case creation flow (backend + frontend)

• Test family member addition and validation

• Test document upload and retrieval

• Test case status transitions

# Expected Deliverables & Reports

• Fully functional case management module

• Document upload working end-to-end

• Updated API documentation

• Test coverage report

• Sprint retrospective

Sprint Owner: Ndabezinhle (uNdabezinhle)

Review Date: End of Sprint