# RestWell – Sprint 2 Planning Document

Sprint: Funeral Policy Management

Duration: 2 Weeks

Goal: Implement custom funeral policies with multiple underwriter support

# Git Branch Strategy

Branch Name: feature/sprint-2-policy-management

Base: main | Merge via Pull Request

# Modules & Features

• Policy templates

• Enrollment flow

• Multiple underwriters

• Premium tracking

# Backend Tasks (Django REST)

• Policy model + Underwriter model

• Enrollment API

• Premium payment tracking endpoints

# Frontend Tasks (Flutter)

• Policy list and creation screens

• Enrollment wizard

• Underwriter selection UI

# User Stories

• As a parlor admin, I want to create custom policy plans so clients can choose coverage levels.

• As a client, I want to enroll in a policy and select an underwriter.

# Use Cases

• Create and manage policy templates

• Enroll clients into policies with underwriter selection

# Test Cases

• Test policy creation and enrollment

• Test multiple underwriter assignment

# Execution Steps

1. Design Policy and Underwriter models

2. Build policy CRUD and enrollment APIs

3. Develop Flutter policy screens

4. Implement underwriter selection

5. Add basic premium tracking

# Deliverables & Reports

• Working Policy Management module

• Multiple underwriter support

• Test coverage report

Sprint Owner: Ndabezinhle

Review: End of Sprint + Retrospective